MASTER TECHNICAL DESIGN DOCUMENT

FFXI Forever:
AUTONOMOUS FFXI SERVER

A persistent, locally hosted FFXI world with autonomous adventurers and a self-sustaining economy

## Implementation north star for Claude Code

Baseline: Phoenix XI fork of LandSandBoat (LSB) • Economy inspiration: Titan XI (https://titan-xi.com) Mercantile Guild / Auction House • Runtime target: local Windows-hosted server • Gameplay target: classic level-75 / 2006-era behavior unless an explicit, documented exception is approved

Version 1.0 • 18 October 2026

# Document control and how to use this specification

This document defines the product mission, system boundaries, behavior contracts, implementation method, data integrity rules, testing strategy, operating model, and phased delivery plan. It is a guiding specification, not proof that any particular code path, schema, API, or Titan implementation has been inspected. Claude Code must inspect the checked-out repository before implementing details and must treat the live repository as the authority for actual names and interfaces.

| Field | Decision |
| --- | --- |
| Product | A private, locally hosted FFXI world for one human player supported by persistent autonomous adventurers. |
| Gameplay authority | The selected Phoenix XI / LSB baseline. Do not silently import modern retail behavior or unrelated fork balance changes. |
| Economy authority | Existing FFXI item, recipe, vendor, AH, inventory, delivery, and crafting rules where available; Titan-inspired guild automation is an additive layer. |
| Bot authority | Server-side player-like entities operating through validated game actions and the same world rules as a human, with explicit bot-only orchestration APIs. |
| Primary user | The local server owner/player; no public service or multi-tenant assumptions unless later requested. |
| Implementation style | Small, testable vertical slices; additive modules; reversible migrations; observable decisions; no giant rewrite. |
| Current status | Design specification. All paths, APIs, table names, and current behavior must be verified by Claude Code against the repository before use. |

# Executive summary

Build a world that feels inhabited rather than simulated by a handful of scripts. Persistent AI adventurers should have identities, schedules, job goals, equipment needs, budgets, skills, social ties, travel plans, risk tolerance, memory, and imperfect decision-making. They should hunt, rest, travel, gather, craft, sell, buy, form parties, recover from setbacks, and resume work after restart. Their growth must emerge from legal actions and real costs.

The economy must never create an item merely because a bot or human wants one. Supply must have provenance: monster drops, gathering, ordinary vendor purchases, player sales, crafting, or explicitly configured starter stock. The Mercantile Guild can bridge thin markets, but it must pay for inputs, obey eligibility restrictions, retain inventory and cost basis, and use demand/supply signals instead of infinite stock or arbitrary price controls.

The goal is availability, not unlimited free goods. Common progression gear and consumables should usually be obtainable through a mix of AH listings, guild stock, crafting orders, and gathering. Rare items, expensive gear, rare drops, and scarce materials may remain scarce and costly. A believable economy includes shortages, surpluses, price movement, failures, and delayed fulfillment.

A local dashboard should make the world legible: bot activity, levels and jobs, party status, gil creation/sinks, AH sell-through, listing age, item availability, craft queues, gathering yield, deaths and retreats, stuck bots, database health, and logs. All economic and AI decisions must be explainable after the fact.

# 1. Mission, product goals, and non-goals

## 1.1 Mission

Create a persistent Vana’diel sandbox in which the human player experiences the original FFXI progression loop alongside autonomous adventurers, with a living player-like economy that remains useful at low population and continues evolving without direct supervision.

## 1.2 Product goals

Preserve Phoenix XI / LSB mechanics, data, era assumptions, quest flow, combat resolution, item eligibility, and progression unless a deliberate exception is approved.

Operate locally on the owner's Windows environment with predictable start, stop, backup, update, and recovery procedures.

Support an initial cohort of 54 persistent bots as a practical baseline, with architecture capable of testing larger cohorts; population targets must be measured, not assumed.

Implement server-side bots as durable character-like entities that use normal legal actions rather than client macros or packet spoofing.

Provide full job progression, subjob progression where applicable, gear selection, inventory management, crafting, gathering, economy participation, party formation, and travel.

Add Titan-inspired Mercantile Guild behavior: real acquisition, ledgered stock, fair cost-based pricing, demand-aware crafting, input sourcing, stack consolidation, and market-facing guild merchants.

Ensure player and bot AH transactions share the same market and enforce normal item, gil, listing, and delivery invariants.

Provide telemetry and a local admin dashboard with audit history and safe operational controls.

Make all autonomous decisions reproducible enough to diagnose, test, and explain.

## 1.3 Non-goals and explicit boundaries

Do not replace Phoenix's combat or world engine with a new simulation.

Do not import all of another server fork wholesale. Port only individually reviewed capabilities and keep changes compatible with the chosen baseline.

Do not make bots omniscient: they cannot know hidden drops, unseen enemies, unlisted prices, undiscovered paths, or future spawns unless the same information is available through a defined in-world observation.

Do not grant free gil, free items, free skill-ups, free crafting success, or automatic levels outside explicitly configured administrative/test operations.

Do not change the era baseline, EXP rate, item stacking, drop rates, AH fees, craft rules, rare/ex flags, or mission availability silently.

Do not make the world dependent on a hosted AI API. The default decision engine is deterministic, local, and rule-based; optional language models may assist with non-authoritative flavor but never resolve game mechanics.

Do not optimize every bot for maximum EXP per hour. The target is competent, imperfect, persistent player-like behavior.

## 1.4 Success criteria

| Area | Initial acceptance target | Notes |
| --- | --- | --- |
| Stability | 72-hour soak without unbounded memory growth, duplicate scheduled jobs, or unexplained economic creation. | Fix or document baseline server failures separately. |
| Bot population | 54 persistent bots resume identity, location, job, inventory and goals after restart. | Measure CPU, memory, tick time and DB load. |
| Autonomy | Each bot has a valid goal, current plan, and fallback behavior; no repeated identical no-progress loops. | No-progress detector and recovery reason required. |
| Combat | Bots use valid targets, ability/spell recasts, weapon skills, enmity and retreat rules from the baseline. | Combat regression tests take precedence over AI heuristics. |
| Economy | Every guild item has provenance and a traceable cost basis; every gil movement is journaled. | No unexplained inventory or gil deltas. |
| Market | AH search/list/buy/delivery/cancel/expiry work with player and guild listings in the same system. | Exact baseline rules must be verified first. |
| Availability | Core leveling consumables and gear have a configurable target availability without guaranteeing rare goods. | Track demand coverage and stockout duration. |
| Gathering/crafting | Inputs are consumed, outputs created once, skill and recipe rules respected, failures handled. | Idempotency is mandatory. |
| Observability | Dashboard exposes bot state, economy health, stockouts, errors, and recent decisions. | Metrics must be based on durable events. |
| Recovery | Crash/restart safely recovers unfinished orders, reservations and bot plans without double-spend. | Fault-injection tests required. |

# 2. Baseline selection and repository reconnaissance

The public Phoenix repository identifies itself as a fork of LandSandBoat and includes the expected server, data, scripts, modules, SQL and tooling structure. Titan's public Mercantile Guild description documents a shop-fed stock model, cost tracking, crafting from accounted inputs, a usual 20% margin, ingredient sourcing, stack handling, and guild-owned AH listings. These public descriptions are architectural reference points, not substitutes for inspecting implementation code. The repository currently checked out locally is authoritative.

Reference links reviewed for this design:

Phoenix XI repository: https://github.com/phoenixffxi/Phoenix

Titan XI Mercantile Guild: https://www.titan-xi.com/mercantile-guild

Titan XI Auction House: https://www.titan-xi.com/auction-house

Titan XI overview and server settings: https://www.titan-xi.com/about

## 2.1 Mandatory reconnaissance before code changes

Record repository remote URLs, current branch, commit SHA, working-tree status, submodules, and any local uncommitted changes.

Read repository guidance files, especially AGENTS.txt, contribution docs, AI-agent instructions, build instructions, Lua conventions, SQL migration conventions, and test instructions.

Identify server processes and boundaries: login, map/world, search, database, scripts, settings, extensions, modules, and any web/API process already present.

Inspect the current AH implementation end-to-end: schema, listing lifecycle, sale settlement, delivery box, expiration, fees, limits, categories, stack rules, and transaction boundaries.

Inspect the exact Titan-related code available to the user, if any. If only the public site is available, do not claim the site source has been ported or inspected.

Inventory bot implementation already present: entity creation, character persistence, AI tick, navigation, combat, party logic, gear, AH, gathering, crafting, and diagnostics.

Inspect all custom SQL tables and migrations, Lua modules, C++ changes, scripts, config files, and local operational tooling before proposing new names or replacing files.

Run the baseline build and current tests; save a baseline report. Record pre-existing failures so new regressions are distinguishable.

Produce a dependency map and a list of extension points. Prefer existing hooks over invasive edits to core game logic.

Write a concise reconnaissance report with confirmed facts, unknowns, risks, and implementation plan before making architectural changes.

## 2.2 Required artifacts from reconnaissance

docs/architecture/repository-inventory.md

docs/architecture/baseline-behavior.md

docs/architecture/extension-map.md

docs/architecture/current-bot-capabilities.md

docs/architecture/known-defects-and-test-baseline.md

docs/architecture/decisions/ADR-0001-baseline-and-extension-strategy.md

## 2.3 Compatibility and upstream strategy

Maintain a clearly identified upstream baseline and isolate custom functionality in modules, scripts, dedicated tables, and small well-documented core hooks. If a core change is unavoidable, keep the diff minimal and include a regression test. Do not overwrite existing files wholesale when a narrow patch is possible. Keep an upstream-sync procedure that merges/rebases deliberately, builds, migrates a disposable database, runs tests, and requires manual promotion.

Before adopting code from another fork, verify license compatibility, provenance, commit history, and which behaviors are actually needed. Preserve applicable notices and GPL obligations. Never copy secrets, credentials, private account data, or unrelated copyrighted assets into the project.

# 3. High-level architecture

| Layer | Responsibilities | Design constraint |
| --- | --- | --- |
| Phoenix / LSB game core | World simulation, combat, NPCs, jobs, items, recipes, movement, party, zones, inventory and standard transactions. | Remain the rules authority. |
| Extension boundary | Stable hooks and APIs for bots, economy, dashboard and operational controls. | No direct DB writes that bypass game invariants. |
| Bot runtime | Persistent identities, goals, planning, action arbitration, perception, memory, scheduling and recovery. | Bounded CPU; no omniscient state. |
| Bot capability services | Combat, navigation, party, inventory, shopping, gathering, crafting, social and progression adapters. | All actions validated by server rules. |
| Economy services | Ledger, acquisition, inventory lots, pricing, demand, recipes, crafting jobs, reservations and market listing policy. | No free goods; atomic state transitions. |
| Auction House adapter | Shared listings, bids/buys, settlement, delivery, expiration, cancellation and fees. | Reuse baseline AH semantics. |
| Persistence | Character state, goals, memory summaries, orders, lots, journal, telemetry and migrations. | Transactions, constraints, idempotency. |
| Control plane | Dashboard, health checks, safe admin commands, configuration and reporting. | Local-only by default; authenticated if network-exposed. |
| Test and simulation harness | Unit, integration, scenario, soak, restart, balance and economic stress tests. | Seeded scenarios and reproducible reports. |

## 3.1 Recommended logical service boundaries

BotDirector -> GoalPlanner -> PlanExecutor -> ActionAdapters -> Phoenix game APIs

World Observations -> Perception/Memory -> GoalPlanner

AH Events / Shop Events / Gather Events / Craft Events -> Economic Event Journal

Economic Scheduler -> Demand Forecast -> Procurement Planner -> Craft Queue -> Guild Listing Publisher

Game DB + Economy Tables -> Transactional repositories -> Dashboard read models

These are logical boundaries, not necessarily separate operating-system processes. Start as modules inside or adjacent to the existing server process where that is the safest extension point. Introduce a separate local service only when isolation, deployment or performance justifies it. Avoid distributed systems complexity for a single-player local server.

# 4. Core invariants and non-negotiable engineering rules

## 4.1 Game integrity

Phoenix game rules determine whether any action succeeds. Bot intent is not success.

Bot actions must pass the same legality checks as a human action: range, line of sight where relevant, target validity, recasts, MP/TP, inventory capacity, status, zoning, claim, recipe requirements and item eligibility.

Do not directly set EXP, level, skill, gil, drops or equipment to simulate progress. Administrative fixtures are test-only and must be clearly separated.

Use actual item IDs, recipe definitions, NPC/vendor data, job restrictions, level requirements, stack limits, rare/ex flags and AH eligibility from the baseline resources/database.

All bot-only APIs must call established game functions or the same validation layer used by player actions.

## 4.2 Economy integrity

Every item creation has a source event; every transfer has a source and destination; every destruction has a reason.

Every gil change is classified as transfer, vendor transaction, AH settlement, crafting fee, tax/fee, reward, or explicit configured system sink/source.

Never use a dashboard display cache as the source of truth for money or inventory.

Use a single transaction for linked changes: consume inputs, debit funds, create output, update lot costs, record event, and transition job status.

Every scheduled operation and order has an idempotency key or durable state transition so retries cannot duplicate outputs or charges.

Reservations are distinct from ownership. Reserved items cannot be sold, consumed by another order, or counted as free stock.

Guild pricing is based on recorded costs and verified market/shop references, not on arbitrary bot desire.

Guild supply is allowed to bridge thin markets, not erase scarcity for rare or intentionally scarce items.

## 4.3 AI integrity

Every bot decision includes a reason code, selected goal, candidate alternatives, and key constraints. Avoid logging every tick at INFO; use structured sampling.

Planning must be bounded: finite candidate sets, time budgets, cancellation, and a safe idle fallback.

Persist long-lived intent and compact memory, not every transient thought or full world snapshot.

Use the same seeded random stream per bot for reproducible testing; randomness must not break transaction safety.

Repeated no-progress loops trigger plan invalidation, backoff, alternate plans, and eventually a stuck alert.

Bot autonomy must survive process restarts and missed ticks without duplicating work.

# 5. Persistent autonomous adventurer model

## 5.1 Identity and profile

Each bot is a persistent character with an immutable bot ID linked to a normal character record or an adapter-supported equivalent. Store personality and preferences separately from authoritative character state.

| Profile field | Examples / purpose |
| --- | --- |
| Identity | Stable character name, race, nation, appearance, creation date, history summary. |
| Jobs | Main job, subjob, unlocked jobs, job levels, preferred role, secondary interests. |
| Temperament | Cautious/bold, social/reserved, thrifty/generous, exploratory/familiar, patient/impulsive. |
| Goals | Reach next level, unlock subjob, obtain weapon, complete craft tier, earn gil, discover zone, restock supplies. |
| Constraints | Current gil budget, allowed risk, preferred play session length, inventory capacity, required consumables. |
| Competence | Learned combat patterns, navigation success/failure, recipe experience, party reliability. |
| Social graph | Trusted party members, guild affiliations, preferred roles, prior party outcomes, avoid/retry cooldowns. |
| Memory summary | Recent deaths, failed routes, prices observed, successful hunts, unresolved goals, meaningful transactions. |
| Schedule | Active, travel, town, rest, gather, craft, social, offline/suspended state with configurable weights. |

## 5.2 Goals and utility

Use hierarchical goals. A high-level goal decomposes into concrete subgoals; subgoals produce executable actions and explicit completion conditions. A goal should be chosen using utility, feasibility, risk, cost and personality rather than a single universal priority.

score(goal) = weighted(need, progress_value, urgency, preference, social_value)

- weighted(cost, travel_time, risk, opportunity_cost, uncertainty)

This equation is conceptual. Implement a normalized score with documented weights and clamps. Use a stable tie-breaker and a seeded small random term so equal-value choices do not produce synchronized behavior.

## 5.3 Example goal hierarchy

Become a capable level-18 WAR

-> earn EXP safely

-> select an appropriate camp

-> travel to camp

-> find legal target within level/risk envelope

-> fight using job policy

-> heal / recover / restock when thresholds require

-> return to town if gear, quest, inventory or supply goal is blocked

-> obtain usable gear

-> inspect owned/equipped items

-> identify level/job-compatible upgrade

-> compare vendor, AH, Guild, crafting and drop options

-> ensure budget and reserve funds for food/ammo/repairs

-> acquire through legal transaction

## 5.4 Decision loop and tick budget

A 400 ms orchestration cadence is a reasonable initial control interval for a lightweight state machine, but not every subsystem should perform expensive planning every tick. Use event-driven wakeups and staggered periodic tasks.

| Cadence | Work |
| --- | --- |
| ~400 ms controller tick (configurable) | Advance active state machine, inspect immediate combat danger, validate action timeout, update short-lived intent. |
| 1–3 seconds, staggered | Movement progress, target acquisition, party tactical evaluation, combat rotation eligibility. |
| 10–30 seconds, staggered | Goal re-evaluation, inventory thresholds, consumable checks, social opportunities, camp suitability. |
| 1–5 minutes | Market scan for relevant needs, craft/gather planning, travel route refresh, price memory decay. |
| Vana'diel day / longer | Schedule variation, personal goals, job/skill plans, periodic guild planning and market target recalculation. |
| Startup / recovery | Reconcile persisted plan with actual world, inventory, party, orders and transaction journal. |

Never run a full path search, full recipe catalog scan, or broad AH query for every bot every 400 ms. Cache static data, index item/recipe mappings, schedule expensive work, and cap concurrent planners.

# 6. Bot state machine and execution contracts

## 6.1 Canonical states

| State | Entry condition | Exit / recovery |
| --- | --- | --- |
| OFFLINE / SUSPENDED | Disabled, shutdown or configured schedule says inactive. | Resume only after startup reconciliation. |
| INITIALIZING | Loading character, memory and current world state. | Validate identity and reconcile actual character state. |
| IDLE / GOAL_SELECT | No executable plan. | Select feasible goal; if none, safe town/idle behavior. |
| PLANNING | Constructing bounded plan. | Accept plan, retry with backoff, or choose fallback. |
| TRAVELING | Route to camp, NPC, node, shop, AH or party. | Detect progress; re-path around obstruction; abandon after bounded failures. |
| TOWN_SERVICES | Using shops, AH, storage, guild service, quest or equipment services. | Verify result and continue; never assume transaction succeeded. |
| GATHERING | At legal gathering location with tool/requirements. | Use real action and resource rules; stop on depletion, risk, inventory or tool constraint. |
| CRAFTING | At valid craft location or authorized Guild service. | Reserve and consume inputs correctly; track skill/success/failure/output. |
| PARTY_FORMING | Seeking or negotiating a party. | Role composition and consent/timeouts; solo fallback if suitable. |
| COMBAT | Engaged in a valid encounter. | Resolve combat through server; retreat/defend if risk envelope exceeded. |
| RESTING / RECOVERING | HP/MP/TP/supplies below policy thresholds or post-combat need. | Resume when thresholds met or return-to-town trigger fires. |
| RETREATING | Risk exceeds allowed threshold or encounter is failing. | Move to safe state, recover, record reason, replan. |
| DEAD / RECOVERY | Character death event. | Apply baseline death/EXP/recovery rules; no hidden penalty bypass. |
| STUCK / QUARANTINED | Repeated no-progress or invariant violation. | Cancel unsafe work, release reservations safely, emit alert; require recovery policy. |

## 6.2 Plan contract

Each plan should persist: plan ID, bot ID, goal ID, creation time, expected world context, ordered steps, step preconditions, timeout, retry policy, completion predicate, cancellation predicate, and recovery handler. Before executing a step, revalidate critical assumptions because other bots, monsters, prices, inventory and party state may have changed.

## 6.3 Action result model

ActionResult = { status: SUCCESS | RETRYABLE_FAILURE | PERMANENT_FAILURE | CANCELLED,

reason_code, observed_state_version, side_effect_ids, retry_after, details }

Never infer success from a function call returning without an exception. Verify authoritative postconditions such as inventory delta, gil delta, new listing ID, party membership, position, skill change, or order state.

# 7. Combat AI: authentic, safe, and imperfect

## 7.1 Combat philosophy

Combat should use job-aware policies and the baseline's combat engine. The bot chooses actions; the server determines accuracy, damage, enmity, resist, recast, TP, status and EXP outcomes. Use level-appropriate behavior without giving bots access to future events or hidden target statistics beyond what a player could reasonably know.

## 7.2 Target selection

Filter by zone, reachability, aggression/links, level range estimate, claim state, party support, current HP/MP, escape route, respawn pressure and competition.

Estimate expected time-to-kill, incoming damage, healing capacity, status risk, link probability and recovery cost.

Prefer even/challenging targets when the party is stable; prefer safer targets after death, with low supplies, or when a bot is learning.

Use conservative defaults until enough observed outcomes exist; learning can update estimates but cannot override hard safety constraints.

Do not pull multiple targets unless the party's role composition, cooldowns, terrain and estimated incoming damage support it.

## 7.3 Role behavior

| Role | Behavior contract |
| --- | --- |
| Tank | Maintain threat using legal job abilities, protect party members, watch HP and healer capacity, avoid pulling additional mobs when party risk is high. |
| Healer | Prioritize survival, healing thresholds, status removal, MP conservation and spell legality; stop unnecessary casts and rest when appropriate. |
| Support | Maintain useful buffs/debuffs within MP/time cost; avoid wasting duration before travel or when encounter is nearly over. |
| Damage dealer | Use weaponskills and abilities based on TP, recasts, expected value, skillchain opportunities and target survivability; avoid unsafe over-pulling. |
| Solo-capable | Choose lower-risk targets, keep emergency supplies, maintain retreat options, and accept slower EXP over repeated deaths. |

## 7.4 Rest, pull and retreat

Use stateful thresholds rather than one universal HP percentage. Pulling thresholds should account for party role composition, healer MP, tank HP, active status effects, nearby links, estimated enemy level and retreat path. Resting should consider time-to-full, food duration, MP recovery, nearby threat and party synchronization.

Measure net progression: EXP earned minus EXP lost to deaths, plus time spent traveling, resting, recovering and re-equipping. Optimize for sustainable EXP per wall-clock hour over sessions, not damage per second in one fight.

## 7.5 Skillchains and magic bursts

Treat skillchain coordination as an optional tactical capability, not a prerequisite for all fights. Maintain a shared party plan with weapon skill availability, TP estimates, target vulnerability and caster MP. Execute only when timing and legal actions permit. If any participant is not ready, use normal job policy rather than freezing the party.

# 8. Party formation, social behavior and learning

## 8.1 Composition and recruitment

Build parties around actual job roles and level compatibility; prefer a viable tank/healer/support/damage mix where available, but permit imperfect groups.

Use party invitation and acceptance semantics consistent with the baseline. Bot consent rules should be explicit and observable.

Consider travel distance, camp availability, shared goals, session duration, player reputation, prior party outcomes and current gear.

Do not force all bots into one ideal party. Maintain multiple cohorts and solo behavior when party formation costs exceed benefits.

Set a configurable party search timeout and fallback plan to avoid idle deadlock.

## 8.2 Social behavior

Conversation should be sparse, context-sensitive, and safe. Bots may greet party members, announce a pull, ask for rest, request a role, share market information, or report a death. Do not spam chat or impersonate the human. Use templates and event-driven dialogue; any optional generative text must be filtered, rate-limited, and kept out of authoritative game decisions.

## 8.3 Learning

Use transparent, bounded learning first: success/failure counts, estimated kill duration, damage received, route failures, prices observed, craft outcomes, party success, and item consumption. Update estimates using rolling averages or Bayesian smoothing. Learning should improve choices gradually and be resettable for experiments. Avoid an opaque reinforcement learner until a deterministic baseline and evaluation harness exist.

# 9. World navigation, gathering and exploration

## 9.1 Navigation

Use available LSB navigation/navmesh/pathfinding facilities rather than custom straight-line movement whenever possible.

Track destination, current route, last successful movement, zone transitions, obstruction count and last known safe position.

Detect no movement despite intended travel; try a bounded re-path, alternate entrance or known waypoint before declaring stuck.

Respect zone exits, aggro, level-appropriate routes, travel items, movement speeds and actual teleport unlocks.

Store learned waypoints only after successful traversal; decay or invalidate them when repeated failures occur.

## 9.2 Gathering behavior

Gathering is a player activity with real resource depletion, tool requirements, action timing, skill checks, inventory constraints and risk. Bots should choose gathering based on an actual goal: personal crafting, guild demand, expected sale value, skill progression, route safety or a job supply requirement. Never spawn materials directly into inventory.

Select node/area using expected value per minute, required tool, skill/recipe fit, travel cost, danger and current market need.

Track tool durability/charges or consumption according to the baseline implementation, and buy tools through legal sources.

Stop when inventory is full, a required material target is met, danger rises, node yield declines, or expected value becomes poor.

Store resource yield and failed attempts to improve future route choice; do not assume nodes always contain desired items.

Allow gathering-focused bots to sell surplus or deliver materials to guild workflows through actual transactions.

## 9.3 Fieldcraft Guild

The Fieldcraft Guild is the gathering/procurement counterpart to the Mercantile Guild. It should not create a second disconnected market. It manages work orders and collection priorities: mining/harvesting/logging/bone or hide acquisition/fishing as supported by the baseline, tool supply, safe routes, material delivery, and gathered-stock accounting. It may be a logical department rather than a separate currency or inventory system.

| Subsystem | Responsibility |
| --- | --- |
| Fieldcraft job board | Publishes prioritized material requests from bot personal needs and Mercantile craft demand. |
| Gathering planner | Assigns tasks based on skill, tool, location, risk, route, inventory and expected yield. |
| Material ledger | Records source, quantity, acquisition time, skill/job context and destination. |
| Delivery / transfer | Moves goods through a real transaction to personal inventory, a guild-owned warehouse, or an AH listing. |
| Reward model | Pays only from a configured guild budget funded by legitimate sales/fees or explicit seed capital; logs every transfer. |
| Anti-farming controls | Limits repeated identical routes, tracks depletion, applies travel/time cost and avoids unrealistic synchronized swarms. |

# 10. Crafting system

## 10.1 Recipe authority

Use the exact recipe data and skill requirements available in the Phoenix baseline. Do not recreate the recipe catalog from a web list if the repository already has authoritative data. Respect crystals, ingredients, synthesis rules, skill caps, subcrafts, HQ odds, failure behavior, breaks, output quantities, and any era-specific differences.

## 10.2 Crafting decision process

Identify the bot's actual need or a validated guild demand signal.

Find recipes with valid inputs, skill/job requirements, and an eligible output.

Estimate expected value after ingredient cost, AH fee where applicable, travel, time, expected HQ value and failure loss.

Check inventory space, crystal availability, budget, recipe knowledge, tool requirements and reservations.

Reserve all inputs and budget atomically; if any reservation fails, do not begin.

Execute through the real crafting path; record success/failure, skill change, ingredients consumed, output provenance and time.

Route output to personal equipment/consumption, guild inventory, or the AH according to the original goal.

Reconcile actual results against expected results and release unused reservations.

## 10.3 Player and guild crafting distinction

Bots should normally craft using their own skill, recipe knowledge and materials, including authentic failure and HQ outcomes. A Mercantile Guild service can be a convenience for the human player, using an explicitly specified service fee and clear input rules. Do not let the guild service bypass item eligibility, duplicate outputs, or make player crafting skills irrelevant.

## 10.4 Craft queue

| Field | Purpose |
| --- | --- |
| order_id / idempotency_key | Uniquely identifies one order and prevents duplicate execution. |
| owner_type / owner_id | Human character, bot, or guild entity that requested the work. |
| recipe_id / recipe_version | Reference to the authoritative recipe definition. |
| requested_quantity / fulfilled_quantity | Track requested work and actual output, including recipe batch size. |
| input_reservations | Exact item lot/quantity reservations and provenance. |
| gil_budget / gil_reserved / gil_spent | Prevent overspending and return unused funds. |
| state | DRAFT, QUOTED, RESERVED, WAITING_FOR_INPUTS, READY, RUNNING, FULFILLED, FAILED, CANCELLED, REFUND_PENDING. |
| timestamps / retry_count | Durable recovery and operational metrics. |
| result_event_ids | Links to actual consumption/output and ledger events. |

## 10.5 Craft failures and recovery

A failed craft is a real outcome, not a retryable database error. Persist the game's result exactly. A process crash during order execution is different: on restart, reconcile whether the game action and output event committed before retrying. If the result is ambiguous, quarantine the order for reconciliation rather than risking a duplicate craft.

# 11. Mercantile Guild and autonomous market

## 11.1 Purpose and operating model

The Mercantile Guild is a collection of merchant roles sharing one inventory, cost ledger and AH interface. It acts as a middleman and manufacturer: adventurers sell eligible items to ordinary shops; the guild acquires eligible goods from those transactions, offers them on the AH, consolidates stock, sources ingredients for needed crafts, crafts from paid-for inputs, and buys fair player listings when doing so solves a real need.

Titan's public design describes a shop-fed market, distinct merchant specialties, costed inputs, a usual 20% margin, demand-aware replenishment, and item provenance. Treat those as reference behaviors. Every numeric policy should be configurable and tested against the user's preferred local economy.

## 11.2 Merchant roles

| Role / archetype | Inventory or decision focus |
| --- | --- |
| General Merchant | Everyday supplies, common consumables, crystals when legitimately acquired, singles-to-stack consolidation. |
| Guild Buyer / Broker | Fair-priced AH purchases for real production needs; bargain acquisition only against verified vendor buyback or other defensible reference. |
| Quartermaster | Weapons, armor, shields and progression gear legally acquired or crafted from costed materials. |
| Apothecary | Medicines, remedies and travel supplies when ingredients and demand justify production. |
| Provisioner | Food, drinks and cooking outputs based on observed consumption and shelf gaps. |
| Arcanist | Eligible scrolls and magical supplies within the configured era/item restrictions. |
| Materials Broker | Ore, ingots, logs, lumber, thread, cloth, hides, bones and processed ingredients. |
| Field Supplier | Arrows, bolts, bullets, ninja tools and other consumable field supplies. |
| Curios Dealer | Approved furniture, furnishings and non-progression curios where eligible. |
| Ledgerkeeper | Cost basis, inventory lots, transfers, craft lineage, settlements, audits and reconciliation. |

## 11.3 Supply sources and provenance

| Source | Rules |
| --- | --- |
| Player sells to NPC shop | If the existing shop transaction is eligible and succeeds, emit an acquisition event. Guild stock receives only the actual quantity sold and only if the configured acquisition policy allows it. |
| Bot sells to NPC shop | Same rule as human; the bot cannot secretly route inventory to guild stock without an auditable transaction. |
| Player AH listing | Guild may purchase only through the normal AH transaction and at the actual asking/settlement price plus normal fees. |
| Ordinary shop / craft guild | Permitted only for items actually sold by that NPC in this baseline and only at the actual quoted price; elemental crystals/clusters should not be shop-sourced if following Titan's published policy. |
| Field gathering | Material is recorded from the actual gathering action and can be transferred to guild ownership only through a real, journaled transfer. |
| Monster drop | Guild only receives the item if a character obtains it and transfers/sells it through an allowed path. No direct drop-table injection. |
| Guild crafting | Output is created only by a successful craft/order using reserved and consumed real inputs; store recipe and ingredient lineage. |
| Explicit bootstrap inventory | Optional, finite, clearly labeled starting stock funded by configuration; bootstrap must not recur on restart. |

## 11.4 Cost basis and pricing

Track inventory in lots rather than only aggregate counts. A lot contains item ID, quantity, source type, acquisition event, unit cost, fees, acquisition timestamp, owner, reservations and lineage. For mixed lots, use a documented cost method such as weighted average or FIFO; choose one and keep it consistent. The UI may aggregate lots, but accounting must retain provenance.

base_cost = allocated_input_cost + acquisition_costs + applicable_fees

normal_offer = max(base_cost * (1 + target_margin), verified_floor, policy_floor)

craft_offer = allocated_input_cost + craft_operating_cost + target_margin

For a Titan-like default, target_margin may start at 20%, but it must be configurable by category and item liquidity. This is not a guarantee of profitability or market clearing. For immediate arbitrage risk, compare the proposed resale value with a defensible alternative use (such as verified NPC buyback or a recipe's known output value), include fees and expected losses, and reject or reprice unprofitable loops.

Never treat an unverified price as a verified cost basis.

Never let a high player ask become the guild's reference price simply because it exists.

Use recent completed sales when available; listings alone are offers, not proof of market value.

Use vendor price as a fallback reference only when the baseline's actual shop quote is known.

Use price ceilings/floors as safety rails, not as a substitute for supply-demand behavior.

Record every pricing decision with inputs, rule version, reference data and resulting price.

## 11.5 Demand and replenishment

Demand should be inferred from several independent signals: recent completed sales, human purchases, bot consumption, bot shopping intents, stockouts, listing age, progression cohorts, crafting recipes and observed material consumption. Do not count a bot's unfulfilled wish as a completed sale. Do not let bots generate unlimited demand for items they never consume.

effective_demand(item, window) = weighted(actual_sales, actual_consumption, valid_pending_needs)

target_stock = min(max_stock, forecast_demand * coverage_window + safety_stock)

replenishment_gap = max(0, target_stock - sellable_stock - inbound_reserved_stock)

Weights, windows and caps are configuration. For the initial baseline, use a modest safety stock for frequently used low-level consumables and common progression gear, lower targets for slow-moving items, and no guaranteed target for rare or high-value items. Replenishment should stop when the market is saturated or unit economics are poor.

## 11.6 Ingredient sourcing order

Use unreserved, available guild inventory at its recorded cost.

Consider transfers from another guild department/merchant at a ledgered internal transfer price.

Consider fair-priced player AH listings that are genuinely needed and within the approved budget.

Use ordinary shops/craft guilds only if they sell the required item in this baseline and policy permits it.

If inputs remain unavailable or too expensive, pause the craft order, lower its priority, or cancel it according to order policy. Do not fabricate missing inputs.

## 11.7 Stock and listing behavior

Guild listings are durable until sold or deliberately regrouped/repriced/withdrawn; player listings follow the baseline expiration and listing limit unless an approved custom rule changes it.

Stack singles only when the item’s stack rules permit it and quantity thresholds are met. Preserve unit cost and provenance during aggregation.

Partial-stack consumption must decrement quantity and cost correctly; never lose the cost basis of the remainder.

Keep a minimum amount of operational working capital. Do not spend the whole guild treasury on speculative stock.

Do not repeatedly undercut human listings every tick. Repricing requires a meaningful event or cooldown and respects minimum margin / loss policy.

Guild merchant names should be stable and clearly identified so players understand which offers are system-operated.

## 11.8 Human accessibility policy

The objective is reliable access to useful items, not an AH populated with every item at all times. Define availability tiers:

| Tier | Examples | Policy |
| --- | --- | --- |
| A — essential / high velocity | Common tools, basic food, common ammo, leveling consumables, basic crystals if allowed. | High target coverage; short stockout alerts; prioritize legitimate sourcing. |
| B — progression staples | Common weapons, armor, spell scrolls and common crafting inputs. | Moderate target stock; craft or source when demand and cost justify. |
| C — specialist / low velocity | Niche job gear, less-used recipes, uncommon tools. | Opportunistic stocking; longer replenishment window; avoid overproduction. |
| D — rare / high value | Rare drops, expensive gear, scarce NMs or low-supply items. | No guaranteed availability; only legitimate acquisition; price reflects scarcity. |
| E — prohibited / ineligible | No-AH, quest-locked or out-of-era items per configuration. | Never list, craft for AH, or make tradable by guild policy. |

## 11.9 Auction House integration

Use the existing AH transaction engine wherever possible. The guild should be a listing owner/entity recognized by that engine, or use a thin adapter that still passes through the same validations, settlement and delivery rules. Do not create a parallel web-only market with independent stock and prices.

Use the same item eligibility, listing categories, quantity rules, gil debit, fee, settlement, delivery and cancellation behavior as normal players.

Every guild listing links to an inventory lot or lot allocation; sold quantity decrements exactly once.

On purchase, settle gil and item ownership atomically or use a durable two-phase state machine if the current engine cannot provide a single transaction.

Handle server crash between buyer debit, listing decrement and delivery without duplication or lost items.

Keep a reconciliation job that compares listing quantities, guild lots, completed sales and delivery records.

Human player listing rules should remain unchanged unless an explicit product decision is recorded.

# 12. Economic sustainability and gil-flow model

## 12.1 Understand that gil and items are different ledgers

Items can be transferred, consumed, destroyed, crafted or looted. Gil can be transferred between characters, paid to NPCs, earned from rewards, created by sale to an NPC, or removed by fees and sinks. AH sales usually transfer gil between participants minus applicable fees; they do not inherently create gil. The dashboard must distinguish transfers from system sources and sinks.

## 12.2 Required gil categories

| Category | Examples / treatment |
| --- | --- |
| Sources | Baseline monster gil, quests/rewards, NPC purchase of items, configured seed capital. Every source must be explicitly named. |
| Transfers | Player-to-player, bot-to-bot, human-to-bot and AH settlement; neutral at world level before fees. |
| Sinks | NPC purchases, AH fees if configured, guild service fees, travel/services, consumables bought from NPCs, other baseline sinks. |
| Guild operating balance | Treasury, reserved operating capital, acquisition budget, craft budget, receivables and payable/refund liabilities. |
| Unclassified delta | Any unexplained difference; should be zero after reconciliation or raise a high-priority alert. |

## 12.3 Avoid self-sustaining loops that only look healthy

Prevent guild-to-bot-to-guild loops that turn seed capital into repeated apparent sales.

Track system-operated demand separately from human demand. Both are useful, but dashboards must not conflate them.

Set budgets and demand caps per item/category, per bot, and per time window.

Do not treat listings created by bots as demand; only completed transactions or actual consumption count as realized demand.

Track the proportion of sales among bots, between guild entities, and to the human player.

Flag a market where price and transaction volume rise while the number of unique actual consumers does not.

Use finite startup capital and report its source; never silently replenish guild treasury when it runs low.

## 12.4 Economic health KPIs

| KPI | Definition / why it matters |
| --- | --- |
| AH sell-through | Units or listings sold divided by eligible listings in a defined cohort/window; clarify denominator. |
| Availability coverage | Percentage of sampled item-time intervals where an item is available at a policy-valid price. |
| Stockout duration | Time between stock reaching zero and valid replenishment. |
| Listing age | Median and 90th percentile age of unsold listings by category. |
| Price spread | Difference between representative buy and sell offers where meaningful; avoid false precision with sparse trades. |
| Guild gross margin | Sales proceeds minus allocated cost basis and direct fees; report realized and unrealized separately. |
| Inventory turns | Cost of goods sold divided by average inventory value over a window. |
| Craft utilization | Completed useful crafts / planned crafts; include failures and abandoned orders. |
| Input coverage | Fraction of planned craft inputs available from owned stock, fair AH acquisition, or permitted shops. |
| Gil creation and sinks | Separate sources, sinks, transfers and unclassified deltas. |
| Bot market share | Share of purchases/sales involving bots or guild; flag high circularity. |
| Demand fulfillment | Valid bot/human purchase intents fulfilled within a time target. |
| Price stability | Volatility and change rate by category, adjusted for low transaction count. |
| Economic provenance coverage | Share of guild inventory and outputs with complete source and cost lineage; target 100%. |

The previously observed local cohort figures—54 bots online, 605 level-ups, 7.1% AH sell-through, 1,234 gil credited to Fieldcraft/Gatherers Guild against a 50,000-gil reference budget, and 0.61% solo deaths—should be treated as a historical snapshot to investigate, not proof of a defect by themselves. Define the measurement windows and denominators before changing behavior. The most immediate diagnostic questions are whether demand is real and correctly forecast, whether prices reflect completed sales, whether guild craft inputs are feasible, and whether gil flows reconcile.

# 13. Item availability, gear planning and bot shopping

## 13.1 Gear goals

Each bot should maintain a lightweight equipment plan based on level, job, race restrictions where applicable, slots, weapon skill, defensive needs, accuracy/attack balance, magic stats, gil and expected time until the next upgrade. Do not assume the most expensive or highest item-level choice is best. Compare usable upgrades and avoid repeated shopping for marginal improvements.

## 13.2 Acquisition decision

Determine the actual need and deadline: missing weapon, armor slot, ammo, food, spell, tool, or quest material.

Filter for item legality and compatibility with current job, level, slots, inventory and era rules.

Check owned inventory, Mog/storage capabilities available to the character, and current equipment.

Compare legitimate acquisition routes: AH, Mercantile Guild, NPC vendor, crafting, gathering, quest, drop, or party support.

Estimate full cost including AH fee, travel, crafting failure risk, and reserved operating funds.

Purchase only if budget and value policy permit; use a cooldown to avoid repeated scans and price chasing.

Verify the actual received item and equip only if legal and better under the bot's role policy.

Record why it bought or rejected the item for telemetry and learning.

## 13.3 Market coverage without omniscience

Bots can query their permitted AH search interface, remember prices they actually observed, and ask guild services for quotes. They cannot use hidden database state as if they saw every listing unless the bot is explicitly acting as the Guild market planner. Keep bot perception separate from administrator telemetry. The human dashboard may see full market data; ordinary bots should see only their authorized view.

## 13.4 Inventory hygiene

Keep reserved space for job-critical tools, ammo, food, medicine, crystals and quest items.

Do not sell equipped, reserved, rare/ex, quest-critical or currently required items.

Consolidate stacks only through legal stack behavior.

Use sell decisions based on expected future need, storage capacity, vendor value, market liquidity and personal goal.

Protect emergency funds and travel consumables before discretionary purchases.

Reconcile equipment state after death, level-up, job change, zoning and acquisition.

# 14. Data model and persistence

The precise schema must be adapted after repository inspection. Use migrations compatible with the existing database and naming conventions. Do not duplicate authoritative character, item, recipe, AH or inventory data if it already exists.

| Logical entity | Key fields / constraints |
| --- | --- |
| bot_profile | bot_id, character_id, personality JSON/version, preferences, schedule, enabled, created_at. |
| bot_goal | goal_id, bot_id, type, priority, state, target, deadline, reason, created/updated timestamps. |
| bot_plan | plan_id, bot_id, goal_id, state, plan_version, context version, current step, timeout, retry_count. |
| bot_memory_summary | bot_id, memory_type, summary/value, confidence, source event IDs, expires_at, updated_at. |
| bot_observation | optional bounded telemetry; sampled observations, zone, target, action, outcome, event timestamp. |
| economic_event | event_id, idempotency_key, event_type, actor, counterparty, item/gil deltas, source, correlation_id, timestamp. |
| guild_account | guild_id, gil_balance, reserved_gil, policy_version, treasury status. |
| guild_inventory_lot | lot_id, guild_id, item_id, quantity, reserved_quantity, unit_cost, source_type, source_event_id, lineage_id. |
| guild_lot_allocation | order/listing/transfer allocation from a lot, quantity, cost allocation and state. |
| guild_listing_link | guild listing ID, AH listing ID, lot allocation ID, listed quantity, state, last reconciled timestamp. |
| market_observation | item_id, observed price, observation type, source, time, confidence, sample count. |
| demand_signal | item_id, signal type, quantity, window, actor class, confidence, source event, expiry. |
| craft_order | order ID, owner, recipe, quantity, state, idempotency key, budgets, reservations, result links. |
| material_reservation | reservation ID, owner/order, lot or character inventory reference, item, quantity, expiry, state. |
| gather_work_order | work ID, item target, quantity, skill/zone constraints, budget, priority, assigned bot, state. |
| guild_policy | versioned config key/value, scope, effective time, audit actor. |
| reconciliation_run | run ID, scope, start/end, discrepancies, repairs proposed/applied, result. |
| bot_decision_event | bot, goal, action, reason code, alternatives summary, outcome, correlation ID, timestamp. |

## 14.1 Persistence requirements

Use database transactions and constraints wherever possible. Do not rely on application-level check-then-write when concurrent bots may reserve the same stock.

Use unique constraints for idempotency keys and external game-event IDs.

Use UTC timestamps for technical events; convert to Vana'diel/local time only for presentation and schedules.

Version serialized plans and policies so startup can migrate or invalidate stale plans safely.

Keep telemetry bounded with retention rules, aggregation and sampling. Preserve economic ledger events long enough to audit the full history.

Use foreign keys where consistent with the baseline; document any intentionally denormalized read model.

Add indexes based on observed queries, especially pending jobs, item stock, AH listing links, event time, bot active state and reconciliation status.

# 15. Transaction design, concurrency and crash recovery

## 15.1 Transactional patterns

Inventory and gil operations are correctness-critical. Use the existing database transaction conventions and locking model. If the AH, game inventory and custom economy tables cannot share a transaction, use an explicit durable state machine with compensation/reconciliation, not optimistic assumptions.

## 15.2 Example guild craft transaction

Create order with unique idempotency key; reject duplicate request.

Validate recipe and current policy version.

Reserve available lot quantities and budget using atomic conditional updates.

Persist state RESERVED and reservation records.

Execute crafting through the authoritative game path or controlled service path.

Persist exact consumed inputs and actual output; allocate input cost to output lot(s).

Debit actual fee/cost, return unused reserved gil, release unused input reservations, and mark terminal state.

Publish market listing only after output lot is committed and AH eligibility passes.

On restart, reconcile every nonterminal order against inventory, event journal and crafting result before retry.

## 15.3 Idempotency and event handling

All asynchronous consumers should assume at-least-once delivery. The same event may be replayed. Deduplicate by stable event ID/idempotency key, and ensure processing a duplicate does not apply the item or gil delta again. Use an outbox pattern if events must be emitted after a DB transaction without losing them.

## 15.4 Reconciliation jobs

Bot character inventory versus bot intent/reservation state.

Guild lot quantities versus AH active listing quantities and completed sales.

Guild gil ledger versus account balance and reserved funds.

Craft order input/output events versus actual inventory deltas.

Player/bot delivery boxes versus AH purchase settlement.

Bot party membership and current zone versus persisted plan.

Pending scheduled actions and locks versus process restart state.

Reconciliation must default to read-only reporting. Auto-repair is permitted only for deterministic, provably safe cases and must record before/after values, reason and event IDs. Ambiguous discrepancies should be quarantined for inspection, never guessed away.

# 16. Dashboard, reports and operator controls

## 16.1 Local dashboard goals

Show a live population map or zone summary with bot state, level, job, party, current goal and last progress time.

Show aggregate bot activity distribution: combat, rest, travel, town, gathering, crafting, party search, recovery and stuck.

Show AH health: active listings, sales, sell-through, listing age, stockouts, price distribution, guild share and human/bot share.

Show Mercantile Guild treasury, costed inventory, reservations, craft queues, source breakdown, margins and top shortages.

Show Fieldcraft demand queue, assigned gatherers, material yields, failed attempts, delivery backlog and tool shortages.

Show gil sources/sinks/transfers, guild budgets, unclassified deltas and circular bot/guild trade alerts.

Show combat progression: level-ups, EXP/hour, death rate, net EXP/hour, retreat rate, camp usage and stuck travel.

Provide a searchable decision timeline for a bot: goal chosen, options rejected, action, outcome and subsequent plan.

## 16.2 Operator controls

| Control | Safety behavior |
| --- | --- |
| Pause/resume all bots | Stops issuing new actions; safely resolves or checkpoints in-flight work. |
| Pause/resume cohort | Can pause by level range, job, zone, role or feature flag. |
| Set bot population | Changes active cohort through graceful activation/deactivation; never deletes identity. |
| Pause guild trading | Stops new purchases/listings while allowing settlement/reconciliation. |
| Pause crafting/gathering | Stops new work; finishes or safely cancels current jobs. |
| Rebuild market read models | Recomputes caches from source tables/events; must not mutate authoritative balances. |
| Run reconciliation | Read-only by default; separate explicit safe-repair action. |
| Export report | Produces timestamped CSV/JSON/HTML/Docx report with metric definitions and time window. |
| Reset test cohort | Allowed only on a test database or explicit confirmation with a clear irreversible-action warning. |
| Change policy | Validate schema/ranges, version policy, audit old/new values and require reload semantics. |

## 16.3 Security

Bind dashboard/API to localhost by default. Do not expose an unauthenticated admin API on the LAN or internet.

Keep DB credentials, tokens and local secrets out of source control and logs.

Use role separation between read-only dashboard and mutation/admin actions.

Validate every command server-side and audit it; never accept arbitrary SQL or filesystem paths from the dashboard.

Rate-limit action endpoints and protect destructive operations with confirmation and backups.

Make remote control an opt-in deployment change, not the default.

# 17. Configuration and tuning

All tuning values belong in versioned configuration rather than scattered constants. Ship conservative defaults and a schema validator. Every config option must have a description, default, allowed range, reload behavior and related metric.

| Configuration group | Examples |
| --- | --- |
| bots.population | initial_count, maximum_active, cohort composition, activation staggering. |
| bots.tick | controller_ms, planner intervals, maximum concurrent expensive plans, per-tick action budget. |
| bots.goal_weights | progress, safety, social, cost, exploration, preference and urgency weights. |
| bots.combat | pull thresholds, risk caps, rest thresholds, retreat triggers, max link tolerance. |
| bots.travel | path retry limits, stuck timeout, replan cooldown, preferred route memory TTL. |
| bots.economy | market scan intervals, spending budgets, reserve funds, shopping cooldowns. |
| guild.pricing | default margin, category margins, min margin, max markup, price confidence thresholds. |
| guild.stock | availability tiers, target coverage, max stock, safety stock, reorder cooldown. |
| guild.procurement | max price, permitted sources, budget caps, fair listing rules. |
| guild.crafting | queue concurrency, input reserve TTL, order timeout, cancellation/refund policy. |
| fieldcraft | task priorities, travel risk, material quotas, tool reserve, route rotation. |
| telemetry | log level, sampling, retention, metric windows, dashboard refresh intervals. |
| safety | kill switch, maximum retries, quarantine policy, database health thresholds. |

Configuration values should be selected by simulation and observed behavior, not asserted as universal truths. In particular, the 400 ms tick, 54-bot starting cohort, 20% default guild margin and stock targets are initial design defaults that require load and economy testing.

# 18. Testing strategy and acceptance gates

## 18.1 Test pyramid

| Test layer | Examples |
| --- | --- |
| Unit | Goal scoring, pricing, demand aggregation, cost allocation, eligibility filters, inventory reservation, idempotency and retry logic. |
| Database integration | Migrations, constraints, concurrent reservations, lot split/merge, AH sale settlement, delivery and restart reconciliation. |
| Game integration | Bot entity lifecycle, legal movement, combat action, death/EXP behavior, crafting, gathering, party membership and equipment. |
| Scenario | A level-1 bot starts with baseline funds and progresses through town, gear, hunting, selling drops, restocking and leveling. |
| Economic simulation | Low/medium/high demand, no human buyers, single human buyer, material shortage, surplus, price shock, treasury exhaustion. |
| Fault injection | Crash before/after debit, after item reservation, during craft, after AH sale but before delivery, while bots are zoning. |
| Soak/load | 54 bots for 72 hours; larger cohorts in staged runs; monitor tick latency, DB locks, memory and queue growth. |
| Regression | Baseline player workflows and era rules remain unchanged after custom feature work. |

## 18.2 Mandatory economy scenarios

Empty AH at startup: common gear and consumables become available only through legitimate supply paths; no phantom listings appear.

One player sells common materials to shops: only eligible, actually sold quantities enter guild stock.

Guild crafts an output: input lots decrement, output provenance is created, costs roll forward, and listing points to the correct lot.

Two bots request the same scarce material: reservation prevents overspending or double allocation.

Guild buys a player listing: item ownership and gil settle exactly once, and cost basis equals the actual paid cost plus relevant fees.

AH purchase occurs at the same moment a listing is being cancelled or expiring: only one legal terminal state wins.

Stack consolidation and partial consumption preserve exact quantities and weighted/FIFO cost.

Market demand falls: guild stops producing surplus, listing age rises visibly, and no hidden disposal occurs.

Guild treasury reaches zero: procurement pauses safely and reports why; it does not refill itself.

Price manipulation attempts: an extravagant listing does not become the standard market value.

All bots are idle or offline: economic scheduler remains bounded and no runaway crafting/procurement loop occurs.

Crash/restart at every transaction boundary: no duplicate output, missing item, lost gil or stale reservation remains.

## 18.3 Mandatory bot scenarios

Bot wakes after restart in town with a stale travel plan and correctly reconciles actual position.

Bot attempts an unreachable camp repeatedly and eventually chooses a fallback rather than looping forever.

Bot reaches low HP/MP, evaluates risk, rests or retreats according to role and observed conditions.

Bot dies and follows baseline death, EXP, recovery and equipment behavior.

Bot cannot afford an upgrade and preserves funds for essential consumables.

Bot is in a party missing a role and attempts a viable recruitment strategy with a timeout.

Bot inventory is full while gathering and stops or returns to town without losing acquired items.

Bot's AH purchase fails because the listing disappeared; it re-plans and does not assume the item was received.

Bot encounters a linked add or unexpected danger and uses the correct defensive/retreat policy.

Bot has no useful goal and remains in a bounded safe idle state.

## 18.4 Quality gates

All migrations apply to a fresh disposable database and upgrade from the prior supported schema.

Baseline build succeeds; no new compiler/Lua errors; relevant tests pass.

All economic operations are auditable and idempotent.

Bot actions use authoritative game mechanics; no unexplained direct state edits.

New features have logs, metrics, error handling, docs and rollback instructions.

At least one integration test covers every new transaction boundary.

Changes are committed in small, reviewable units with an implementation summary and known limitations.

# 19. Implementation roadmap for Claude Code

Deliver in vertical slices. Do not attempt to implement the whole system in one massive code-generation pass. Each phase ends with a working build, migration check, tests, operational instructions and a written report.

| Phase | Deliverables | Exit gate |
| --- | --- | --- |
| 0. Reconnaissance | Repository inventory, baseline tests, extension map, architecture decision records, identified source-of-truth tables and hooks. | No implementation until current state is understood. |
| 1. Foundation | Config schema, feature flags, event IDs, structured logging, migrations, local health checks, backup/restore scripts. | Clean startup, safe shutdown, DB backup and baseline tests. |
| 2. Bot persistence | Stable profiles, state machine, durable goals/plans, restart reconciliation, 54-bot cohort seeding. | Bots persist identity and resume without duplicate actions. |
| 3. Bot navigation and survival | Pathing adapter, stuck detection, travel, target observation, rest/retreat, death recovery. | Scenario tests show safe progress and no infinite loops. |
| 4. Combat and jobs | Role policies, combat adapters, job-aware actions, gear checks, party composition and leveling. | Net EXP/hour and death/retreat telemetry; baseline mechanics preserved. |
| 5. Economy ledger | Economic event journal, guild accounts, lots, provenance, reservations, reconciliation. | Every test item/gil delta traces to a source event. |
| 6. Shared AH integration | Guild-owned listings through baseline AH, settlement, delivery, expiration/cancel and listing reconciliation. | Player and guild transactions share invariants; fault tests pass. |
| 7. Demand/pricing | Market observations, completed-sales history, demand signals, stock targets, fair pricing and budgets. | No price hallucination; low/high demand scenarios behave correctly. |
| 8. Crafting and Mercantile Guild | Ingredient sourcing, recipe-based craft jobs, merchant roles, output lineage, stack consolidation. | Craft inputs/outputs and costs reconcile exactly. |
| 9. Fieldcraft and gathering | Work orders, tools, resource acquisition, route planning, material delivery and market demand integration. | Materials originate from real gathering actions and are traceable. |
| 10. Shopping and progression | Bot gear plans, shopping decisions, vendor/AH/Guild comparisons, inventory hygiene and consumable planning. | Bots acquire useful gear without infinite budgets or repeated shopping loops. |
| 11. Dashboard and reports | Population/activity, AH, guild, fieldcraft, combat, gil flows, alerts and decision timeline. | Metrics agree with source events and definitions are documented. |
| 12. Hardening | 72-hour soak, restart/fault injection, economic stress tests, backup recovery, performance profiling. | No unresolved critical integrity or stability defects. |
| 13. Tune and release | Use observed telemetry to tune policies, document baseline behavior, pin versions and publish local runbook. | Repeatable launch/stop/update/restore process. |

## 19.1 Suggested milestone strategy

Start with one bot and a small test cohort. Validate legal movement, combat, persistence and transaction invariants before turning on 54 bots. Activate features behind flags. Run the economic scheduler in dry-run mode first: it should explain what it would buy, craft, list or withdraw without mutating stock. After its decisions look reasonable, enable one category at a time. Do not simultaneously tune combat, market pricing and gathering routes because the resulting telemetry will be difficult to interpret.

# 20. Claude Code operating contract

## 20.1 Required behavior on every task

Read repository guidance and inspect the exact files involved before editing.

Restate the requested behavior as observable acceptance criteria and identify affected systems/data.

Search for an existing implementation or extension point before creating a new abstraction.

Make the smallest coherent change; do not refactor unrelated code or change the era baseline without approval.

Add/update tests before or with the implementation, including failure and restart paths for stateful work.

Run relevant formatting, static checks, unit/integration tests, build and migration validation available in the repository.

Inspect the diff for accidental changes, generated files, secrets, schema drift and unrelated edits.

Update docs/config examples and note any manual DB/server restart requirements.

Report exact files created/modified, tests run and results, migrations, restart steps, rollback steps, known gaps and next recommended task.

Never claim tests passed if they were not run; clearly separate verified facts from assumptions.

## 20.2 Code and schema rules

Follow the repository's actual language/style conventions. Use C++ only where server core hooks require it; use Lua for appropriate gameplay/module extensions; use SQL migrations for persistence; use the existing UI stack if one is present.

Do not invent API names, DB columns, event hooks, recipe IDs or settings. Search definitions and call sites.

Do not use raw SQL strings with untrusted input. Parameterize queries and follow project DB abstractions.

Keep item IDs, recipe IDs and job IDs as baseline references; avoid duplicated magic-number catalogs.

Keep configuration typed, validated and documented. Invalid config should fail safely with a clear message.

Use structured reason codes for AI decisions and economic rejections.

Do not swallow exceptions/errors silently. Retry only retryable failures, with bounded backoff and idempotency.

Any background loop needs cancellation, timing, concurrency limits and shutdown behavior.

All migrations need forward-upgrade instructions and an explicit backup/rollback strategy. Do not casually promise a destructive down migration is safe.

Keep local secrets, passwords, tokens and personal data out of logs and committed files.

## 20.3 Completion report format

Implementation summary

Files changed (created / modified / preserved)

Behavior delivered and acceptance criteria

Database migrations and data impact

Tests/builds run (exact commands and outcomes)

Operational steps: restart required? which process? config reload?

Rollback / backup / recovery

Known limitations and risks

Next smallest logical implementation step

## 20.4 Never do these

Never rewrite the entire server architecture in one task.

Never make up a game rule when the repository or era reference is unclear; document the uncertainty and ask for a decision if it changes behavior.

Never create inventory or gil as a shortcut to make a demo look successful.

Never bypass the standard AH or inventory transaction paths to save time.

Never treat bot intentions, planned crafts, or listings as realized demand or realized sales.

Never use an unbounded loop or per-tick full-world scan.

Never automatically delete characters, inventory, listings, orders or ledger history during routine startup.

Never promote a schema or policy change without backup, migration validation and reconciliation.

Never tune around a broken metric; verify the measurement before changing behavior.

# 21. Recommended repository organization

Adapt this layout to the existing conventions; do not force it if the repo already has a better established structure. The goal is clear ownership and isolation, not folder churn.

docs/

architecture/        # ADRs, data flow, baseline behavior, threat model

operations/          # local runbook, backup, restore, upgrades, troubleshooting

economy/             # ledger, pricing, market policies, item provenance

bots/                # state machine, goals, combat, navigation, test scenarios

testing/             # soak procedures, baselines, acceptance criteria

modules/ or existing extension root/

autonomous_adventurers/

mercantile_guild/

fieldcraft_guild/

economy_ledger/

admin_dashboard_adapter/

sql/ or existing migration root/

custom migrations following repository convention

tools/

diagnostics, reports, backup/restore, simulation harness

config/

schema and safe example configuration; no secrets

If the repository already has a bot implementation, extend and modularize it rather than duplicating it. If an external bot project such as a single-player/AutoBots fork is evaluated, port individual capabilities after compatibility review instead of merging the whole fork and its unrelated gameplay changes.

# 22. Operational model for the local server

## 22.1 Startup sequence

Validate configuration and required paths; fail before mutation if invalid.

Confirm database availability and run pending migrations only through the documented upgrade command.

Load baseline server services and verify health.

Run read-only reconciliation of guild inventory, AH links, reservations, bot identities and pending orders.

Load bot profiles and restore persisted goals/plans; invalidate stale plans against actual world state.

Start bot scheduler with staggered activation, not all 54 bots issuing actions simultaneously.

Start economic planning in dry-run or safe mode; enable mutations only after health checks pass.

Start dashboard and expose local health/metrics endpoints.

Write a startup report containing version, commit SHA, migrations, bot count, feature flags and reconciliation results.

## 22.2 Shutdown sequence

Stop accepting new admin mutations and new economic orders.

Signal bot controllers to stop issuing actions and checkpoint durable state.

Allow short in-flight transaction completion or leave recoverable durable state.

Stop economic schedulers and flush the event outbox.

Write final health/metrics snapshot and clean shutdown marker.

Stop server processes in documented order; never kill the database before application shutdown unless recovery is required.

## 22.3 Backup and restore

Back up the database and configuration before migrations, bot resets or economic policy changes.

Keep a known-good baseline backup separate from the active database.

Document how to restore a backup into a disposable test instance before trusting it.

Do not restore only the economy tables if they refer to AH listings, characters or item IDs from a different database state.

Test restore periodically and record duration and validation results.

Keep code version, migration version, config version and backup timestamp together.

## 22.4 Logs and diagnostics

Use structured logs with timestamp, severity, subsystem, bot ID, plan ID, order ID, item ID, event ID, reason code and correlation ID where applicable. Separate high-volume decision traces from warnings/errors. Provide one-command summaries for bot stuck reasons, unresolved orders, ledger mismatches, AH delivery mismatches, and recent Lua/C++ exceptions.

# 23. Initial policy defaults and tuning principles

These are starting policies, not claims about ideal universal values. Validate them with controlled scenarios and telemetry.

| Policy | Initial design stance |
| --- | --- |
| Bot cohort | Start with 1, then 5, then 15, then 54; stagger activation and monitor CPU, DB load and behavior. |
| Controller cadence | ~400 ms for lightweight state progression only; heavier planning is staggered and rate-limited. |
| Guild margin | 20% default reference, configurable by category; compare with actual costs, fees and market demand. |
| Guild startup capital | Finite and explicitly seeded; publish a ledger entry and initial inventory report. |
| AH pricing | Completed sales outrank asks; sparse markets lower confidence and use conservative cost/vendor references. |
| Stock target | Demand forecast + modest safety stock, bounded by max stock and available working capital. |
| Essential goods | Higher availability target for common tools/consumables; do not guarantee rare items. |
| Shopping | Cooldowns, minimum upgrade value, reserve funds and budget ceilings. |
| Retreat | Risk envelope uses role, HP/MP, links, party state, observed enemy threat and retreat route. |
| Stuck recovery | Bounded re-path/replan attempts, exponential backoff, then safe idle/quarantine and alert. |
| Learning | Transparent rolling statistics first; keep hard legality/safety constraints immutable. |
| Market scheduler | Dry-run first; mutation only after policy, budget and provenance checks. |
| Logging | Sample ordinary decisions; always log transaction failures, state transitions, policy changes and invariant violations. |

## 23.1 First tuning loop

Run a stable baseline cohort for a defined period and freeze the configuration.

Measure activity-state distribution, net EXP/hour, deaths, retreats, time-to-level, gear gaps, shopping outcomes and stuck loops.

Measure AH sell-through with a clearly defined cohort and denominator, demand fulfillment, listing age and stockout duration.

Measure guild acquisition cost, craft input feasibility, gross margin, inventory turns, budget utilization and all gil flows.

Identify one dominant bottleneck at a time. Examples: low sell-through from bad prices; failed crafts from missing crystals; idle bots from impossible party requirements; low progression from excessive rest.

Change one related policy group, run the same duration/scenario, compare against baseline and retain or revert.

Record the result in a tuning log with config version, dates, sample size and confounding factors.

# 24. Risk register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Core fork drift | Custom patches become hard to merge or break after upstream changes. | Small patches, ADRs, upstream-sync test plan and pinned commits. |
| AH transaction mismatch | Duplicated/lost items or gil. | Reuse baseline engine, idempotency, transactional settlement and fault injection. |
| Phantom supply | Economy appears healthy but inventory is fabricated. | Provenance required for every lot/output and 100% lineage reporting. |
| Bot market circularity | Bots buy/sell among themselves and fake demand or profits. | Actor-class reporting, circularity metrics, budgets and realized-consumption accounting. |
| Overproduction | Guild floods the market and drains treasury. | Demand forecasts, max stock, cooldowns, margin checks and slow-moving inventory policy. |
| Permanent stockouts | Bots cannot progress because required goods are unavailable. | Essential-item coverage targets, legitimate sourcing options, priority queues and shortage telemetry. |
| Price runaway | Sparse AH asks distort guild price or make goods unaffordable. | Completed-sale weighting, confidence thresholds, cost/vendor anchors and price caps. |
| AI synchronized behavior | All bots farm the same camp or shop at once. | Staggered scheduling, personality variation, route rotation and per-zone caps. |
| Planner CPU explosion | Tick delays and database overload. | Bounded planners, caching, staggered work, profiling and concurrency limits. |
| Stale bot plans | Bots repeat failed travel/action after restart. | Persisted plan versions, precondition checks, timeouts and startup reconciliation. |
| Schema migration damage | Existing world/character data lost. | Backup, disposable upgrade test, additive migrations and restore drills. |
| Era drift | Custom features alter Phoenix gameplay unintentionally. | Baseline regression suite, feature flags and explicit decision records. |
| Unclear metrics | Tuning decisions optimize a misleading denominator. | Metric dictionary, source event IDs and independent reconciliation. |
| Admin surface exposure | Local tools allow unauthorized changes if network-bound. | Localhost default, authentication for remote use, audit logs and safe endpoints. |

# 25. Architecture decisions that must be explicitly recorded

Claude Code should create an Architecture Decision Record (ADR) whenever a decision affects core behavior, persistence, market rules, compatibility or operational risk.

Which exact Phoenix commit/branch is the baseline and what upstream sync policy is used?

How are headless bot entities represented in this baseline: native server-side character entities, a compatible bot framework, or a reviewed adapter?

Which Titan-inspired features are already available in code versus newly implemented?

Does guild stock acquire items through shop sale hooks, explicit sell-to-guild transactions, or both? What exact eligibility filters apply?

Which AH listing ownership model allows guild merchants to share the standard market without bypassing rules?

Which cost-basis method is selected: FIFO or weighted average?

What is the exact policy for item shop sourcing, especially crystals/clusters, rare/ex items, quest items and out-of-era items?

What are the default bot schedule weights, cohort makeup and role composition?

What is the economic bootstrap capital and how is its source recorded?

What are the precise definitions and time windows for sell-through, availability, stockout, margin and bot market share?

What local dashboard technology and authentication model fit the current repository and Windows environment?

What data retention, backup cadence, restore procedure and telemetry privacy rules apply?

# 26. First master prompt for Claude Code

Use this as the opening instruction in Claude Code after placing this document in the repository as docs/MASTER_TECHNICAL_DESIGN.md. The prompt intentionally asks Claude to inspect first and not rush into implementation.

You are the principal engineer for the FFXI - Forever: Autonomous FFXI Server project.
Treat docs/MASTER_TECHNICAL_DESIGN.md as the governing product and architecture specification.

MISSION
Build a locally hosted, persistent FFXI world using the checked-out Phoenix XI fork of
LandSandBoat as the gameplay authority. Add a fully auditable Titan-inspired Mercantile
Guild / Auction House / crafting / gathering economy and persistent autonomous server-side
adventurers. Preserve the configured classic/2006-era baseline unless a documented ADR
approves an exception.

NON-NEGOTIABLES
1. Inspect the repository, instructions, current commit, working tree, build, DB schema,
   migrations, AH implementation, current bot code, and existing tests before editing.
2. Do not assume public Titan behavior proves its implementation details are available.
   Verify the code actually present in this repository.
3. Do not rewrite the server or merge an entire unrelated fork. Reuse existing hooks and
   make small, reviewable changes.
4. Never create free items, gil, EXP, skills, crafting outputs, or market demand. All changes
   must arise from authoritative game actions or explicitly configured, ledgered seed capital.
5. Reuse the baseline inventory, AH, crafting, party, combat, navigation, delivery and
   character rules wherever possible. Bots choose actions; the server validates outcomes.
6. Every economic item lot must have provenance and cost basis. Every gil delta must be
   classified. Reservations, purchases, crafts, listings and deliveries must be idempotent.
7. Keep all custom features behind configuration/feature flags where practical. No silent
   era changes, destructive migrations, or automatic data resets.
8. Implement in vertical slices with tests. Do not implement all subsystems in one pass.
9. Before any code change, report the repository facts, unknowns, relevant files, test
   baseline, risks, and a proposed small implementation plan.
10. After each slice, report exact files changed, tests and commands run, migrations,
    restart requirements, rollback steps, known gaps, and the next smallest task.

FIRST TASK — RECONNAISSANCE ONLY
Do not modify code yet. Produce:
- repository inventory and current commit/branch/working-tree status;
- build and test baseline;
- actual extension points for bots, AH, inventory, crafting, gathering and server events;
- current bot features and missing capabilities;
- current DB tables/migrations relevant to characters, AH, crafting, economy and bots;
- a map of existing versus missing functionality;
- a risk register and proposed phased implementation plan;
- a list of decisions requiring owner approval.
Clearly label confirmed facts versus assumptions. Stop after presenting this report.

After reconnaissance is reviewed, ask Claude Code to implement only Phase 1 and its acceptance tests. Keep the rest of the roadmap as backlog, not as a license to perform broad changes.

# 27. Phase-specific prompts

## 27.1 Bot persistence and state machine

Implement only the bot persistence/state-machine slice described in the master design.
First inspect existing bot code and use its conventions. Add stable bot profiles, durable goals
and plans, explicit states, bounded retries, action-result reason codes, and startup
reconciliation. Do not add economy, market, or advanced combat behavior in this slice.
Acceptance: a test bot preserves identity and current goal across restart; stale plans are
invalidated safely; repeated failures lead to fallback/quarantine rather than a loop; all
new schema changes migrate cleanly; baseline build/tests pass.

## 27.2 Economic ledger and provenance

Implement only the economic event journal, guild account, inventory lots, cost basis,
reservations and read-only reconciliation. Do not enable automated buying, crafting or AH
listing yet. Every fixture must be test-only. Add tests for lot split/merge, partial
reservation, concurrent reservation, duplicate event replay, cost allocation and unexplained
gil/item deltas. Deliver a report that proves every test stock unit and gil movement has
traceable provenance.

## 27.3 Shared Auction House

Integrate guild-owned listings through the existing Phoenix AH transaction path. Before
coding, map listing creation, fees, buy/settlement, delivery, cancel, expiry, item eligibility,
stack behavior and failure recovery. Do not create a parallel market. Implement one
end-to-end transaction at a time with idempotency and crash-recovery tests. Preserve player
listing behavior unless an approved ADR says otherwise. Start with one harmless test item
in a disposable DB and provide reconciliation output.

## 27.4 Demand-aware Mercantile Guild

Implement guild planning in dry-run mode first. Use completed sales, actual consumption,
valid pending needs, inventory lots, input feasibility, budget and price confidence. A listing
ask is not a completed sale. Bots' wishes are not realized demand. Use finite stock targets,
a configurable default 20% margin, legitimate acquisition paths and strict era/item
eligibility. Produce a decision report explaining each proposed purchase, craft, list,
reprice or skip. Do not enable mutations until the dry-run scenarios pass.

## 27.5 Autonomous gathering and fieldcraft

Implement Fieldcraft as work-order orchestration over real baseline gathering actions.
Use legal tools, skill checks, nodes, resource depletion, route risk, inventory limits and
actual item acquisition. Connect material demand to Mercantile craft inputs via explicit
orders and ledgered transfers. Do not spawn materials or pay from an unlimited treasury.
Test successful yield, failed attempt, depleted resource, full inventory, dangerous route,
tool shortage, cancellation, bot death, restart and duplicate work-order delivery.

## 27.6 Combat and progression

Implement the next combat slice only after bot persistence/navigation tests pass. Reuse
baseline action validation and combat resolution. Add role-specific action policies, pull
risk, rest/retreat, target selection, gear checks and party composition. Optimize sustainable
net EXP per wall-clock hour rather than raw DPS. Record reason codes and test low HP/MP,
linked adds, unavailable spells, recast waits, death, gear gaps, unreachable camps and party
timeout. Do not directly grant progression.

## 27.7 Dashboard and soak testing

Build read-only dashboard views from authoritative state and economic events. Define each
metric's formula, time window, denominator and source. Include bot state distribution,
leveling/death/retreat, stuck reasons, AH sell-through, stockouts, listing age, guild
inventory/treasury, craft queues, fieldcraft backlog, gil sources/sinks and reconciliation
alerts. Then run 54 bots in staged soak tests, capture CPU/memory/DB/queue metrics, and
produce a report with bottlenecks and one-variable tuning recommendations.

# 28. Release checklist

☐ Baseline commit and local changes documented; clean backup verified.

☐ All custom feature flags and configuration schema validated.

☐ Fresh database migration and upgrade-from-supported-version test pass.

☐ Existing player login, zoning, combat, inventory, AH, crafting and delivery regressions pass.

☐ Bot identity, goals, plans and memory survive restart.

☐ Bot actions use real server-side legality and state transitions.

☐ Every guild item has provenance; every gil movement is classified.

☐ AH listing, settlement, delivery, cancellation and expiration are idempotent.

☐ Guild craft and gathering orders recover safely after crash.

☐ Demand forecasting distinguishes completed sales, actual consumption and pending intent.

☐ Market dry-run and economic stress scenarios pass.

☐ 54-bot soak test completed; performance and behavior report retained.

☐ Dashboard is localhost-only by default and administrative mutations are audited.

☐ Backup/restore, start/stop, upgrade, rollback and troubleshooting instructions verified.

☐ Known limitations, baseline deviations and next tasks documented.

# 29. Glossary

| Term | Meaning in this design |
| --- | --- |
| AH | The standard in-game Auction House and its established transaction semantics. |
| Bot | A persistent autonomous adventurer represented through supported server-side player/entity mechanics. |
| Cost basis | Recorded cost allocated to the remaining units of a stock lot or crafted output. |
| Demand signal | An observed purchase, consumption event or valid pending need used to forecast replenishment. |
| Economic event | Immutable journal record of an item/gil acquisition, transfer, consumption, craft, listing or settlement. |
| Fieldcraft Guild | Gathering/procurement department that assigns work orders and delivers legitimately gathered inputs. |
| Guild lot | A quantity of a specific item with source, cost, ownership and lineage. |
| Idempotency | Repeated processing of the same logical request produces no duplicate side effects. |
| Mercantile Guild | Merchant/production subsystem that owns stock, crafts from inputs and lists through the AH. |
| Provenance | Traceable origin and transformation history of an item. |
| Reconciliation | Comparing related authoritative records and reporting or safely correcting discrepancies. |
| Reservation | A temporary allocation that prevents stock or funds from being committed twice. |
| Sell-through | A defined measure of how much listed stock sells over a specified cohort and time window. |
| Source of truth | The authoritative subsystem or record that decides a fact; caches and plans are not authoritative. |
| Vertical slice | A small end-to-end feature with persistence, behavior, tests, observability and operational documentation. |

# 30. Reference notes and implementation caveats

Public reference material reviewed on 18 October 2026:

Phoenix XI GitHub repository describes Phoenix as a LandSandBoat fork and links to the upstream project's AI-agent guidance and repository structure: https://github.com/phoenixffxi/Phoenix

Titan XI Mercantile Guild page describes shop-fed goods, guild merchant specialties, costed inputs, ingredient sourcing, a typical 20% margin, stock consolidation, provenance and shared AH behavior: https://www.titan-xi.com/mercantile-guild

Titan XI Auction House page describes the standard in-game AH model, player listing behavior and persistent guild wares: https://www.titan-xi.com/auction-house

Titan XI overview describes its stated classic level-75 foundation and notes that it also includes custom behavior and quality-of-life changes: https://www.titan-xi.com/about

These sources describe the public product, not a complete implementation specification. Claude Code must verify current code and schema before adopting any exact behavior. The local Phoenix baseline takes precedence where the user's goal is to preserve Phoenix/2006-era behavior. If a Titan feature conflicts with the baseline, document the conflict in an ADR and prefer a configurable, additive implementation rather than silently importing Titan's balance decisions.

End of master design specification.